**Work Done Details**

**(July 2 - July 31 )**

**Name :** M.Mohamed Fareedh

**Role :** Junior Data Analyst

| **Time** | **Work Done** |
| --- | --- |
| 02/07/2023- 03/07/2023 | * Understanding the problems and needs of the stakeholder. |
| 04-07/2023-05/07/2023 | * Creating proposal letter * Going through business case study |
| 06/07/2023-08/07/2023 | * Data Collection (kaggle-Excel) * Report on the data collected |
| 10/07/2023-15/07/2023 | * Data ROOC check * Data pre-processing |
| 16/07/2023-20/07/2023 | * Machine Learning model implementation * Statistical Analysis |
| 21/07/2023-28/07/2023 | * Visualization(Tableau) * Dashboard creation * Story telling |
| 29/07/2023-31/07/2023 | * Created presentation(Google Slides) * Sharing the result |